IINVTY

GHG Accounting Portal

Launch Plan

Issues, storage, hosting and the AI decision

Prepared 23 September 2026 · for a launch in ten days

Figures measured from the project repository, not estimated

Part 1

# Overview and recommendation

Written 2026-09-23, for a launch about ten days out. Everything here is based on measurements from this repository, not estimates from memory; where a number is an assumption it says so.

| Document | What it answers |
| --- | --- |
| 01-issues-before-launch.md | What must be fixed first, in priority order, with effort |
| 02-storage-sizing.md | How much storage is needed, measured per user and per estimate |
| 03-cloud-choice.md | Which cloud is cheap and secure, with prices and a security checklist |
| 04-ai-plan.md | Open-source AI: what training really needs, what is free, and the honest verdict |
| 05-ten-day-plan.md | Day-by-day schedule for the ten days |

## The short version

Storage is not your problem. One estimate costs about 4 KB, one user about 1 KB. Ten thousand estimates and a thousand users fit in under 100 MB. A free database tier (500 MB) covers your first year; budget 10 GB of disk and you have room for backups and logs as well. Details and the growth table are in 02.

Cheapest secure hosting: about ₹400–900 (US$5–10) a month. One small server plus a free static site host. If you want Indian data residency and low latency for Indian customers, use DigitalOcean Bangalore or AWS Lightsail Mumbai. If cost matters more than location, Hetzner is the cheapest reliable option, and Oracle Cloud's Always Free tier can be genuinely free including a Mumbai region. The comparison and the security checklist are in 03.

On training your own AI — my honest recommendation: do not train a model for this launch. Not because it is too hard, but because it would not fix the thing you need fixed. Training teaches a model how to write, not which emission factors are true. A model that has memorised numbers still invents new ones, and you cannot cite a model's memory to an auditor.

What actually makes the numbers trustworthy is the work you have already started: a verified factor registry, with the calculation done in code. Today your registry holds zero verified factors, so every figure on the page is an AI estimate. Loading 30–50 real factors from public sources (CEA, IPCC, published EPDs) would do more for accuracy in three days than any amount of fine-tuning.

If you want an open-source model rather than Google's, you can have that for free and without training: several providers serve open models (Llama, Qwen, Mistral) on free tiers, and the service already supports a provider chain. That gets you "open model, free, no vendor lock-in" this week. Fine-tuning can come later, in month two, once you have real user data to train on. Full reasoning, including what a fine-tune would cost in time and money if you still want it, is in 04.

The ten days are tight but realistic if the AI training is off the critical path. The plan in 05 spends the first four days on security and data quality, two on hosting, and leaves the last two for a beta and a buffer.

## What I would not launch without

- The demo admin password is printed on the public login page.

- There is a package with a known critical security problem in the website build.

- No backups exist, and no one has ever restored one.

- No privacy notice, no terms, and the page collects work e-mail addresses.

- Zero verified emission factors, while the page says figures are screening estimates. That is honest today, but it is a thin offer to sell.

Part 2

# Issues to fix before launch

Ordered by what would hurt most on launch day. "Effort" is my estimate of focused working time, not calendar time.

## P0 — do not launch without these

### 1. The demo admin password is on the public login page frontend/src/pages/LoginPage.tsx shows the seeded accounts, including IINVTY@2026, to every visitor. Anyone could sign in as an administrator.

Fix: hide the demo panel unless a development flag is set, and change the seeded password to a value generated at first start and printed only in the server log. Effort: 1 hour.

### 2. Known-vulnerable packages in the website npm audit in frontend/ reports 3 problems: 1 critical, 1 high, 1 moderate. The high one is xlsx (SheetJS prototype pollution and a denial-of-service pattern) and it has no fixed version available on npm; SheetJS moved to its own distribution. dompurify (via the PDF export path) is also flagged. The backend has 3 moderate issues in express/qs, all fixable by updating.

Fix: update the backend packages; for the website, either take SheetJS from its official source or replace the Excel export with CSV, which the app can produce without any library. Effort: 3–4 hours.

### 3. No backups The user database is a SQLite file on the server's disk. On Render's free tier that disk is wiped on every deploy. There is no backup and no restore procedure.

Fix: move to managed Postgres with automatic backups, or keep SQLite on a persistent disk with a nightly encrypted copy to object storage. Then actually restore one, before launch. Effort: half a day, including the restore test.

### 4. No privacy notice or terms The app collects work e-mail, company name and sector (the lead-capture modal writes INVTY_LEAD_PROFILE), and sends product descriptions to an AI provider outside India. Under India's DPDP Act 2023 you need a clear notice of what you collect, why, and how someone withdraws consent. You also need to disclose that text typed into Product Carbon is sent to a third-party AI provider.

Fix: a privacy notice, terms of use, a cookie/storage note, and one line on the Product Carbon page. Have a lawyer read them. Effort: 2 hours of drafting, plus review time.

### 5. Secrets hygiene The Gemini, Mistral and Anthropic keys were pasted into a chat and must be treated as exposed. None are in Git (verified before every commit), but they have to be replaced before the tool is public.

Fix: generate new keys, put them only in the host's environment settings, and delete the old ones at the provider. Effort: 30 minutes.

## P1 — strongly recommended before launch

### 6. Zero verified emission factors /health reports verified_factors: 0. Every number on the Product Carbon page comes from the AI. The page says so honestly, but the product is much weaker than it needs to be, and 190 catalogue rows are still marked TO_INGEST.

Fix: ingest the 30–50 factors that cover most searches: Indian grid electricity (CEA), cement, steel, aluminium, common plastics, diesel and freight (IPCC and national inventories), plus a handful of published EPDs. Each needs value, unit, year, region, source and licence. Effort: 2–3 days, mostly reading and data entry — the code path already exists and upgrades cached estimates automatically.

### 7. No evaluation set Nothing detects a quality drop when a provider or model changes. Estimates vary between runs and no one would notice a regression.

Fix: 30–50 products with an expected range from a public source, run as a script that reports how many land inside their range. Effort: 1 day.

### 8. Rate limiting behind a proxy The Python service now trusts forwarded headers (set in render.yaml), but the Express backend does not set trust proxy, so its rate limiter may see every request as coming from one address.

Fix: enable trust proxy for the backend and confirm the limits apply per visitor. Effort: 1 hour.

### 9. Cost and abuse ceiling for the AI The free Gemini quota is per day and shared by all visitors; a single enthusiastic user (or a bot) can exhaust it, and if a paid key is added they can spend real money.

Fix: a daily spend and call ceiling in the service, a CAPTCHA or e-mail verification before the first estimate, and an alert when the ceiling is hit. Effort: half a day.

### 10. The website has two calculation engines frontend/src/engine/ (TypeScript: calculator, factorResolver, unitConverter, scopeRouter) duplicates logic that ghg_core owns in Python. Two engines drift, and an auditor will find the difference.

Fix: decide which is authoritative (it should be ghg_core), and make the other call it or be deleted. Effort: 1–2 days — schedule after launch unless the numbers already disagree.

## P2 — after launch

- Monitoring and error alerts (uptime check, error reporting).

- Accessibility pass: keyboard navigation and contrast.

- Mobile layout review of the Product Carbon results.

- A staging environment, so changes are not tested in production.

- Chemical safety data on the Product Carbon page (design discussed 2026-09-17, not started).

- Merge the long-running feature branch into main and keep branches short.

Part 3

# How much storage the tool needs

All the per-item figures below are measured from this repository on 2026-09-23, not estimated.

## Measured sizes

| What | Measured | Where |
| --- | --- | --- |
| One cached AI estimate | 513 B smallest, 3.95 KB average, 5.5 KB largest | service/data/estimate_cache.db, 19 real estimates |
| One user account | about 1 KB | backend/data/invty_portal.db |
| Product catalogue | 37 KB (190 rows) | data/product_carbon_catalogue.csv |
| Emission source catalogue | 43 KB | data/emission_source_catalogue.csv |
| Built website | 2.3 MB (590 KB compressed) | frontend/dist |
| Application code and history | about 40 MB | the Git repository |

An inventory entry (one fuel or electricity line) is a few hundred bytes. Today these live in the visitor's own browser, not on your server, which is why the server database is nearly empty.

## What a year looks like

Assumptions: each user creates 40 inventory entries a year, and the tool answers 20,000 product searches in the year, of which 60% are repeats served from cache.

| Item | Amount | Size |
| --- | --- | --- |
| 1,000 users | 1 KB each | 1 MB |
| 40,000 inventory entries | 0.5 KB each | 20 MB |
| 8,000 unique cached estimates | 4 KB each | 32 MB |
| Audit and session records | — | about 20 MB |
| Application logs (90 days) | — | 1–3 GB |
| Database backups (30 daily copies) | — | about 2 GB |
| Total |  | under 6 GB |

Even at ten times that load — 10,000 users and 200,000 searches — the data itself is roughly 800 MB. Logs and backups dominate, and both are controlled by how long you keep them.

## What to provision

| Component | Size to buy | Why |
| --- | --- | --- |
| Database | 1 GB to start (free tiers give 0.5 GB) | Real data is measured in tens of MB |
| Server disk | 10 GB (the smallest VM usually includes 20–40 GB) | Application, logs, room to grow |
| Object storage for backups | 10 GB (free on Backblaze B2 and Cloudflare R2) | 30 daily encrypted copies |
| Static website | free | 2.3 MB on GitHub Pages or Cloudflare Pages |

Conclusion: the smallest plan every provider sells is more than enough. Do not pay for storage capacity. What you should pay for is memory, backups and reliability.

## Three things that would change this

- PDF reports stored on the server. Each generated report is 1–3 MB. If you keep every report for every user, storage becomes the largest item: 10,000 reports is roughly 20 GB. Generating them on demand instead keeps it at zero.

- Uploaded evidence files. If customers attach invoices or meter readings for assurance, budget per customer, not per record: 500 MB each is realistic. Put these in object storage, never in the database.

- Keeping raw AI responses for audit. About 15 KB per estimate rather than 4 KB. Worth it for traceability; still small.

## Retention, which matters more than capacity

- Logs: 30–90 days, then delete. Never log API keys, passwords or session tokens. The service already keeps vendor and cost details out of public responses.

- Estimate cache: 30 days today (PCF_CACHE_TTL_DAYS). Longer saves AI quota and money; the cache stores no personal data.

- Accounts: delete on request, and say in the privacy notice how long you keep data after an account closes.

Part 4

# Which cloud: cheap and secure

Prices are approximate monthly figures for the smallest useful plan, from public pricing pages. Check the current price before you commit — they change, and Indian GST is added on top.

## What you have to run

- The website — static files. Costs nothing anywhere.

- The login and inventory backend — Node, small memory needs.

- INSITY EDGE AI — Python, mostly waiting on the AI provider.

- A database — tiny, but it must survive restarts and be backed up.

Parts 2 and 3 fit comfortably on one small server with 2 GB of memory.

## The options

| Provider | Plan | Price/month | India region | Notes |
| --- | --- | --- | --- | --- |
| Oracle Cloud Always Free | 4 ARM cores, 24 GB RAM, 200 GB disk | ₹0 | Mumbai, Hyderabad | Genuinely free and by far the most capacity. ARM capacity can be hard to get in busy regions, and idle free accounts have been reclaimed in the past — keep backups elsewhere |
| Hetzner | CX22: 2 cores, 4 GB | ~€4 (₹400) | No | Cheapest reliable paid option. Germany, Finland, Singapore, US |
| DigitalOcean | Basic: 1 core, 2 GB | ~$12 (₹1,050) | Bangalore | Simple, good documentation, managed Postgres available |
| AWS Lightsail | 1 core, 2 GB | ~$12 (₹1,050) | Mumbai | Easiest path if you later need the rest of AWS |
| Render | Starter web service | $7 per service (so ~$14) | Singapore | No server administration at all; the free tier sleeps when idle |
| Railway / Fly.io | usage based | ~$5–10 | Singapore / Mumbai (Fly) | Pay for what you use; watch the bill |
| Cloudflare Pages + Workers | free tier | ₹0 | global | Great for the website; your Python and Node services do not fit Workers as they are |
| Neon / Supabase | free Postgres | ₹0 (0.5 GB) | Singapore / Mumbai (paid) | Managed database with backups, no server to patch |

## My recommendation

If Indian data residency or Indian customers matter — and for an ESG tool sold in India, they will:

- Website: Cloudflare Pages (free, fast in India, free TLS and DDoS protection). GitHub Pages also works and is already set up.

- Both services: one DigitalOcean Bangalore or AWS Lightsail Mumbai server, 2 GB, running Docker with Caddy in front for automatic HTTPS.

- Database: managed Postgres from the same provider when budget allows, otherwise Postgres on the same server with nightly encrypted backups to Backblaze B2 (10 GB free).

- Total: about ₹1,000–1,600 (US$12–19) a month.

If cost is the deciding factor: Oracle Cloud Always Free in Mumbai, same layout, ₹0. Accept that free tiers carry no support and can be reclaimed — so keep backups with a different provider, and be ready to move.

If you would rather not administer a server at all: Render Starter, about US$14 a month, using the render.yaml already in this repository. You give up some control and pay a little more; you never patch an operating system.

What I would avoid for now: Kubernetes anywhere, AWS ECS/Fargate, and anything with a complicated bill. They cost more in your attention than in money, and you have ten days.

## Security checklist

Not theory — this is what a customer's IT reviewer will ask about.

Access and secrets

☐  New API keys, old ones deleted at the provider (the current ones are exposed)

☐  Keys only in the host's environment settings; never in Git (already enforced)

☐  SSH by key only, password login disabled, root login disabled

☐  Two-factor authentication on GitHub, the cloud account and the AI providers

☐  A separate, non-personal account owns the production systems

Network

☐  Only ports 80 and 443 open; the database not reachable from the internet

☐  HTTPS everywhere, HTTP redirected (Caddy or the provider does this)

☐  CORS limited to your own domain (already set in render.yaml)

☐  Cloudflare in front for DDoS protection and a basic firewall (free)

Application

☐  Demo credentials removed from the login page

☐  Rate limits per visitor, verified behind the proxy

☐  Account lockout or delay after repeated failed logins

☐  Passwords hashed with scrypt (already done) and a minimum length enforced

☐  Session tokens expire, and logout invalidates them server-side

☐  Security headers: HSTS, X-Content-Type-Options, a Content-Security-Policy

☐  /admin/status stays behind its token; keep the API docs disabled

Data

☐  Nightly encrypted backups, kept 30 days, stored with a different provider

☐  A restore tested before launch, and the time it took written down

☐  Disk encryption enabled (most providers do this by default — confirm)

☐  Personal data limited to what you need: e-mail, name, company

☐  A deletion route for a user who asks

Operations

☐  Uptime monitoring with an alert to your phone

☐  Error reporting (Sentry's free tier is enough)

☐  Dependency updates checked monthly; security advisories subscribed

☐  A written incident plan: who to call, how to take the site offline

Compliance (India)

☐  Privacy notice covering the DPDP Act 2023: what, why, how to withdraw

☐  Disclosure that product descriptions go to an AI provider abroad

☐  A named contact for data questions

☐  Terms of use stating the figures are screening estimates, not an audited footprint, and are not a substitute for a Safety Data Sheet

The last point protects you commercially as well as legally: the page already labels every AI figure, and the terms should repeat it.

Part 5

# The AI: open models, training and what is free

You asked how to train an open-source model so the tool answers from its own AI. This document explains what that involves, what it would cost in your ten days, and what I recommend instead — with the reasoning, so you can disagree.

## First, the uncomfortable part

Training does not make a model's numbers true.

A language model trained on emission data learns the shape of the answer: that a T-shirt has a cotton line and a dyeing line, that factors for steel are around 2 kg CO₂e per kg. It does not learn a lookup table. Ask for a material it saw twice during training and it will still produce a confident number that is wrong by a factor of three, and you cannot tell which numbers came from real data and which it invented.

For a carbon tool, that is the whole ball game. Your customer's auditor will ask "where did 2.1 come from?" and "the model remembered it" is not an answer.

What makes numbers defensible is a factor registry: a table with value, unit, year, region, source and licence, with the arithmetic done in code. You have already built that — ghg_core with exact decimal arithmetic, a fallback ladder, and provenance on every line. It currently holds zero verified factors, so the AI is doing all the work. Filling it is the highest-value AI work available to you, and it is not model training at all.

The right division of labour:

| Job | Who does it |
| --- | --- |
| Understand "1.5-ton 5-star split AC" and break it into lifecycle inputs | The AI |
| Decide quantities: how much aluminium, how many kWh over ten years | The AI, as an estimate |
| Supply the emission factor for aluminium | Your registry, when it has one |
| Multiply, sum, produce ranges and shares | `ghg_core`, never the AI |
| Write the analysis and reduction ideas | The AI |

This is already how the service works. Fine-tuning would improve the first, second and last rows a little. It would do nothing for the third, which is what accuracy actually means here.

## Option A — an open model, free, no training (recommended for launch)

You can drop Google and run on open-source models this week, for nothing, because the service already supports a chain of providers.

Open models good enough for this task today: Llama 3.3 70B, Qwen 3 32B/72B, Mistral Large / Mixtral, DeepSeek V3, gpt-oss 120B. Several providers serve them on free tiers:

| Provider | What is free | Notes |
| --- | --- | --- |
| Groq | A generous free tier on Llama and Qwen models | Extremely fast; the usual first choice |
| OpenRouter | Several models offered in a free variant | One account, many models, easy to switch |
| Cloudflare Workers AI | A daily free allowance | Runs at the edge, also gives you Pages |
| Together / Fireworks | Trial credit, then paid | Good when you outgrow free tiers |

Work needed: a provider class like service/gemini.py (about 150 lines), plus a model profile and tests. One day. They all speak a similar HTTP API, and the structured-output handling is the only fiddly part. You keep Gemini and Claude in the chain as fallbacks, so an outage at one provider is invisible to visitors.

Cost when free tiers run out: roughly US$0.10–0.60 per million tokens for an 8B–70B open model. At about 1,000 input and 3,000 output tokens per estimate, that is ₹0.03–0.15 (US$0.0005–0.002) per estimate — 1,000 estimates a month for well under ₹200.

## Option B — self-hosting an open model on your own server

On a CPU-only server (the cheap ones above): possible with Ollama and a quantised 7–8B model (about 5 GB of disk, 6–8 GB of memory), but slow. Expect roughly 5–15 tokens a second, so a 3,000-token answer takes four to ten minutes. Visitors will not wait. Not viable for a live page.

On a GPU: an RTX 4000-class cloud GPU runs an 8B model at 50–100 tokens a second — about 30–60 seconds per estimate, which is acceptable. It costs roughly US$0.20–0.50 an hour, i.e. ₹12,000–30,000 a month if left running. That is ten to a hundred times what the same work costs through a free or paid API.

Verdict: self-hosting makes sense when you have volume, a privacy requirement that forbids sending text to a third party, or a fine-tuned model of your own. At launch you have none of those.

## Option C — fine-tuning your own model (what it would really take)

If you still want it, here is the whole job, honestly.

### 1. Training data — the real work

You need examples of exactly what you want out: a product description in, your structured lifecycle JSON out.

- How many: 500 is enough to teach the format; 2,000–5,000 to change behaviour meaningfully.

- Where from: you have two sources and both have a catch.

  - Your own production logs. The right answer, but you have 19 cached estimates today. After a few months of real use you would have thousands.

  - Generating them with another AI. Fast, but check the provider's terms first — several, Google's included, restrict using their output to train competing models. Do not build your product on a term you have not read.

- Quality: every example has to be checked by someone who knows LCA, or you are teaching the model to repeat its own mistakes. This is the expensive part: 2–4 days of expert time per thousand examples.

### 2. Hardware — free is genuinely possible

- Google Colab free tier: one T4 GPU with 16 GB, session limits of a few hours. Enough for LoRA fine-tuning of a 7–8B model in 4-bit.

- Kaggle Notebooks: about 30 GPU hours a week, free, often a P100 or two T4s. The most generous free option for training.

- Tools: Unsloth (fastest on a single small GPU), or Hugging Face peft + trl. All free and open-source.

### 3. Actually training

- Method: QLoRA — the base model is loaded in 4-bit and you train a small adapter, about 100–300 MB, instead of all 8 billion parameters.

- Base model: Qwen 3 8B or Llama 3.1 8B Instruct. Check the licence for commercial use; both are broadly permissive, Llama has conditions above a very large user count.

- Time: 1–3 hours for 1,000–2,000 examples over 2–3 epochs on a free T4.

- Settings that usually work: rank 16, alpha 32, learning rate 2e-4, batch 1 with gradient accumulation 8, sequence length 4,096.

So the training run itself is an afternoon. The dataset is the project.

### 4. Serving it

A fine-tuned model is your own weights, so the free provider tiers no longer apply. You need a GPU (Option B's ₹12,000–30,000 a month), or a serverless-GPU provider that charges per second and adds a cold start of 10–30 seconds to the first request after idle.

### 5. Realistic timeline

| Step | Time |
| --- | --- |
| Collect and clean 1,000 examples | 3–5 days |
| Expert review of the data | 2–4 days |
| Set up training, run it, iterate | 1–2 days |
| Evaluate against a held-out set and compare with today's output | 1–2 days |
| Deploy, serve and monitor | 1–2 days |
| Total | 8–15 working days, with a GPU bill afterwards |

That is your entire ten days, spent on the part of the product that is already working, while the security issues, the backups and the empty factor registry wait. This is why I recommend not doing it now.

## What I would do instead, in this order

- Now (1 day): add an open-model provider (Groq or OpenRouter) to the chain, ahead of or alongside Gemini. You get "runs on open-source AI", free, today.

- This week (2–3 days): ingest 30–50 verified factors. This is what turns "AI estimate" into "verified where it matters", and it is the difference between a demo and a product.

- This week (1 day): build the evaluation set — 30–50 products with expected ranges from public sources — so you can prove quality and detect regressions.

- Next month: add retrieval, so the model is shown your registry entries for the materials it named instead of recalling factors from memory. This is the technique that genuinely improves accuracy, and it needs no training.

- Month 2–3, if the data supports it: fine-tune on your own reviewed production examples, to cut tokens and remove the dependency on outside providers. By then you will have the examples, and you will know whether the cost is justified.

## If you want to try training anyway

Do it in parallel, off the launch path, on Kaggle's free GPU hours, using the 19 cached estimates plus whatever you generate this week as a pilot dataset. You will learn what the work involves without putting the launch at risk. I can write the export script that turns the estimate cache into a training file, and the Kaggle notebook, in about half a day — say the word.

Part 6

# The ten-day plan

Written for one person working on this, with me doing the implementation work. Days are working days. Tasks marked you need a decision, an account, or a domain expert — I cannot do them.

## Day 1 — stop the bleeding (security)

- Hide the demo credentials; seed a random admin password printed only to the log

- Update the backend packages; decide on xlsx (replace with CSV export, or take SheetJS from its official source)

- Enable trust proxy so rate limits count each visitor

- Add security headers and account lockout after repeated failed logins

- You: create new Gemini and Anthropic keys, delete the exposed ones

End of day: nothing publicly exploitable that we know of.

## Day 2 — hosting and backups

- You: choose the cloud (see 03) and create the account

- Deploy both services, point the website at them, check it end to end

- Set up Postgres or a persistent disk, nightly encrypted backups to object storage

- Restore a backup and write down how long it took

End of day: the live link works completely, and data survives a server loss.

## Day 3 — the open-source AI provider

- Add Groq or OpenRouter to the provider chain, with tests

- Run the same 20 products through the open model and Gemini, compare side by side

- Add a daily call and spend ceiling, with an alert

End of day: the tool runs on an open model, free, with two fallbacks.

## Days 4–5 — verified factors (the most valuable work)

- You (or an LCA colleague): collect 30–50 factors from public sources — CEA for Indian grid electricity, IPCC for fuels, national inventories, published EPDs for cement, steel, aluminium and common plastics

- I load them into the registry with value, unit, year, region, source, licence

- Cached estimates upgrade automatically; the page starts showing "verified"

End of day 5: the headline claim changes from "AI estimate" to "verified where it matters, AI elsewhere".

## Day 6 — proof of quality

- Build the evaluation set: 30–50 products with an expected range and a source

- Run it, record the score, fix whatever is clearly wrong

- Re-run after any provider change from now on

End of day: you can answer "how accurate is it?" with a number.

## Day 7 — legal, privacy and the launch page

- You: privacy notice, terms of use, refund/support policy; have them reviewed

- Add the AI disclosure and the "not an ISO 14067 footprint" line to the terms

- Analytics that respect privacy (Plausible or Umami, both self-hostable)

- Support inbox and a response commitment you can keep

## Day 8 — operations

- Uptime monitoring and error reporting with alerts to your phone

- Load test: 50 concurrent visitors on the estimate endpoint; confirm the queue, the cache and the rate limits behave

- Write the incident plan: how to take the site down, who to call, what to say

- A staging copy so day-one fixes are not tested in production

## Day 9 — beta

- You: invite 5–10 real users — a plant engineer, an ESG consultant, a customer who asked for this

- Watch what they type into Product Carbon; the real vocabulary is never what you expect

- Fix the top three problems they hit

## Day 10 — buffer and launch

- Keep this day empty. Something from days 1–9 will overrun; if nothing does, launch a day early.

- Final check: backups working, alerts firing, keys rotated, demo credentials gone, privacy notice live, PR merged into main

## What is deliberately not in these ten days

| Left out | Why | When |
| --- | --- | --- |
| Fine-tuning an open model | 8–15 days on its own, and it does not fix accuracy (04) | Month 2–3, on real usage data |
| Retrieval over the factor registry | The registry has to be filled first | Weeks 3–4 |
| Removing the duplicate TypeScript engine | Real risk, but slow and invisible to users | Weeks 3–4 |
| Chemical safety data | Designed, not started; needs the PubChem integration | Month 2 |
| Ingesting all 190 catalogue rows | Diminishing returns after the top 50 | Ongoing |

## If you only have five days

Do days 1, 2, 4, 5 and 9: security, hosting with backups, verified factors, and a beta. Ship on Gemini as it is, add the open model afterwards. A tool with real factors and no backups fails differently from one with backups and no factors — the first loses customer data, the second only loses face.